Guide 1. APT Project Definition
Capstone Course

}

- PART I

1. Personal Background

Below is a table in which you must complete the requested information.

| Student Name | Mariano Leal – Steffi Ryser |
| --- | --- |
| ID Number | 19.956.695-4 – 21.586.090-6 |
| Degree | Computer Engineering |
| Campus | San Joaquín |

2. APT Project Description

In this section, briefly indicate the name of your APT project and the exit-profile competencies you will apply. If your degree includes defined performance areas, also mention which ones are related to the project.

| Project Name | Gluco Guard |
| --- | --- |
| Performance Areas | Software development, IT project management, data analysis. |
| Competencies | - Design, develop, and implement technological solutions aligned with the needs of real users. - Analyze requirements and propose software solutions following engineering best practices. - Manage software development projects considering time, resources, and quality. - Integrate data analysis tools to support decision-making. |

3. APT Project Rationale

Below are several fields to complete with the requested information. This section aims to describe your project in detail and justify its relevance and pertinenc

| Relevance of the APT Project | Diabetes affects thousands of people in Chile, where lifestyle and diet make proper control difficult. Many available apps rely solely on sensors, excluding users who do not have them, and they also fail to provide clear guidance in critical situations. We chose this topic because it combines a socially relevant problem with a technological challenge related to our field of study. Gluco Guard will provide an accessible tool that facilitates glucose self-monitoring and, through alerts and support from a trusted contact, contributes to the safety of a person with diabetes. For the IT field, it represents the application of mobile technologies and data analysis in a high-impact area such as digital health. |
| --- | --- |
| Project Description | The project consists of developing a mobile application that allows users to record glucose levels both with a sensor and manually, generate alerts when critical values occur, and connect with a support friend who receives notifications and instructions on how to assist. The goal is to develop a functional prototype that facilitates data interpretation and improves the user’s quality of life. |
| Pertinence to the Exit Profile | This project directly relates to the competencies of the Computer Engineering profile: requirements analysis, software design and implementation, external data integration, and project management using agile methodologies. These competencies are essential for addressing the problem because they enable the transformation of a social need into a real technological solution. |
| Relation to Professional Interests | My interests are linked to developing applications with social impact. This project reflects that interest and will allow me to gain experience in mobile app design, API integration, and usability, contributing to my development as a future IT professional. |
| Project Feasibility | The project is feasible since it will be developed during the semester within the course framework, with sufficient time to build a functional prototype. The required resources are limited to a computer, internet access, and free mobile development frameworks. Factors facilitating the work include the availability of APIs (official and unofficial) and user availability for testing. As a difficulty, the restriction of real-time medical data access arises, which will be solved by enabling manual glucose input and using simulated data in early stages.. |

- PART II

4. Objectives

Here you must define general and specific objectives for the APT Project. Objectives must be clear, concise, and understandable on their own.

| Objetivo general | To develop an accessible, secure, and reliable application for glucose monitoring, applying Extreme Programming (XP) practices to ensure code quality, maintain flexibility to changes, and deliver iterative progress that continuously provides value to the user. |
| --- | --- |
| Objetivos específicos | - Develop a simple and reliable glucose logging system. - Implement immediate alerts in critical situations. - Enable the participation of a support-role companion. - Design a visualization system and graphical history of the records. - Include educational content and practical health guidelines. - Ensure user access security and data management protection |

5. Methodology

Describe the methodology from your discipline that you will use to address the APT project, including stages and work methods.

Methodology Description

The development of the Gluco Guard project will be carried out using the agile methodology Extreme Programming (XP), selected for its focus on continuous value delivery, code quality, and adaptability to change. This methodology prioritizes constant feedback, efficient team communication, and continuous product improvement in each iteration. XP promotes simplicity in design, incremental development, and early error correction, reducing risk and increasing user satisfaction. This implies: • Short iterations with deliveries of functional prototypes. • Constant feedback from users and instructors. • Continuous integration between frontend and backend. • Ongoing testing to ensure quality. • Prioritization of user stories in a dynamic backlog aligned with the project epics. Thus, the project focuses not only on creating software but also on continuous adaptation to context and early validation of user value.

6. Evidence

Describe what evidence will be evaluated in the progress report and final report of your APT project. Evidence refers to the products developed during the project to document how the work has been implemented.

| Evidence Type (progress or final) | Evidence Name | Description | Justification |
| --- | --- | --- | --- |
| Progress | Jira Screenshots. | Images of the full backlog, task assignment, and user story estimation | Shows project planning and organization, including how work was structured and prioritized. |
| Progress | Spritn Log | List of tasks in progress and completed for all sprints | Demonstrates progress tracking throughout the project and execution of planned functionalities. |
| Progress | Retroespective Documents | Analysis of what went well, what needs improvement, and next actions per sprint | Shows application of continuous improvement and quality control during development.. |
| Final | Final Project Report | Document detailing all project phases, deliverables, results, and analysis | Evaluates the project’s overall development and whether objectives and plans were met. |
| Final | Final Presentation | Slides summarizing objectives, methodology, results, and evidence | Provides a visual summary of the project for evaluation. |
| Final | Project Repository | Code, technical documentation, and all materials produced | Tangible evidence of project development and delivery of final products. |

7. Work Plan

Below is the planning of your APT Project according to the required format.

| Plan de Trabajo Proyecto APT |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competency | Activity/Task | Description | Resources | Duration | Responsible | Observation |
| Project management | Backlog entry in Jira | Register all user stories and tasks needed for the project | Jira | 1 day | Steffi | Essential to define all user stories |
| Agile development | Task assignment and user story estimation | Assign tasks to team members and estimate execution time | Jira | 1 day | Team | Adjustments may occur depending on task complexity |
| Feature Development | Backend implementation | Program project logic and database connectivity | Node.js, firebase | 4 weeks | Steffi | Depends on proper planning |
| Feature Development | Frontend implementation | Design and implement UI and integrate with backend | React, figma | 4 weeks | Mariano | Requires coordiantion and integration with backend |
| Sprint Management | Sprint execution | Complete all tasks defined for each sprint, including testing and validation | Jira | Variable per sprint | Team | Enables iterative project tracking |
| Continuous Improvement | Retrospectives | Analyze each sprit, identify successes, improvements, and next actions | Retroespective docs | 1 day per sprint | Team | Ensure continous improvent and quality control |
| Results delivery | Final report | Write the complete report including methodology, development, results, and analysis | Documents | 3 days | Team | Includes evidence and proyect records |
| Results delivery | Final presentation | Prepare slides and presentation for final evaluation | Power point | 1 day | Team | Summarizes the entire project visually |
| Version Control & Documentation | Project repository | Upload code, documentation, and final files to GitHub | GitHub | Throughout project | Team | Maintains a complete and accessible record |

8. Carta Gantt

Find a Gantt chart format that suits you and organize the planned activities according to the academic period.

| Actividad | Fase 1 |  |  |  | Fase 2 |  |  |  |  |  |  |  |  |  |  |  | Fase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| Project management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Agile development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Feature Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Feature Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sprint Management |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Continuous Improvement |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Results delivery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Results delivery |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Version Control & Documentation |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |