Guide 2. APT Project Development
Capstone Course

1. APT Project Progress Summary

Below you will find the different fields completed with the required information.

| APT Project Progress Summary | During phase 2 of the project, several activities were completed. The full backlog was registered in Jira, including user stories, epics, acceptance criteria, tasks, etc. In the development area, the initial setup for both the backend and frontend was finished. Mockups were created to define the design that will later be implemented in the frontend. Additionally, the entire glucose-logging logic was developed and made functional, fully compatible between backend and frontend, and now displayed through a graph. |
| --- | --- |
| Objectives | The general and specific objectives remain as previously defined. |
| Methodology | The XP methodology continues to be applied as planned. |
| Evidence of Progress | •Screenshots of the Jira backlog. •Records of the first Sprints. •Completed mockups. • First functional prototype (backend + basic frontend). |

2. Work Plan Monitoring

Carefully examine your work plan, focusing especially on the progress status and adjustments columns.

|  | Work Plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Competency |  | Activities | Resources | Durations | Responsible | Observations | Progress Status | Settings |
| Project management |  | Backlog entry in Jira | Jira | 1 day | Steffi | Essential to define all user stories | Completed | - |
| Agile development |  | Task assignment and user story estimation | Jira | 1 day | Team | Adjustments may occur depending on task complexity | Completed | - |
| Feature Development |  | Backend implementation | Node.js, firebase | 4 weeks | Steffi | Depends on proper planning | Initial | - |
| Feature Development |  | Frontend implementation | React, figma | 4 weeks | Mariano | Requires coordiantion and integration with backend | Inital | - |
| Sprint Management |  | Sprint execution | Jira | Variable per sprint | Team | Enables iterative project tracking | In progress | - |
| Continuous Improvement |  | Retrospectives | Retroespective docs | 1 day per sprint | Team | Ensure continous improvent and quality control | In progress | - |
| Results delivery |  | Final report | Documents | 3 days | Team | Includes evidence and proyect records | Not started | - |
| Results delivery |  | Final presentation | Power point | 1 day | Team | Summarizes the entire project visually | Not started | - |
| Version Control & Documentation |  | Project repository | GitHub | Throughout project | Team | Maintains a complete and accessible record | In progress | - |

3. Adjustments Based on Work Plan Monitoring

Go deeper into the observations from your work plan. Analyze the planned activities and identify the aspects that facilitated or hindered the execution of the plan. Explain how you addressed or will address these obstacles. Finally, indicate the adjustments you made to the work plan based on this analysis.

Factors that have facilitated and/or hindered the development of my work plan Among the factors that have facilitated progress are the well-organized initial backlog and the use of tools such as Jira and GitHub, which allowed clear task organization and efficient progress tracking. As a difficulty, the integration between the frontend and backend has taken more time than expected due to initial Firebase configurations. To address this, additional technical sessions were scheduled, and tasks were divided into smaller subtasks to enable more progressive advancement.

Adjusted or Eliminated Activities It was not necessary to eliminate any activities from the original plan. However, the priority order of some backend tasks was adjusted to support the frontend’s progress. This adjustment was made to avoid bottlenecks and maintain the development pace aligned with the planned sprints.

Activities Not Yet Started or Delayed The activities related to the final report and the final presentation have not yet started, as these depend on the completion of the development sprints. This does not represent a critical delay. To prevent future setbacks, an internal work schedule was established, and dedicated time blocks were reserved for creating these deliverables once the development phase is completed.