GUIDE 3. APT Project Final Report

Capstone Course

1. APT Project Final Report

The purpose of this report is to describe the most relevant aspects of your APT Project. It is important to justify the decisions made throughout the process. Below are the different fields you must complete, which summarize your APT Project and its main results.

| Project Name | G |
| --- | --- |
| Performance Area(s) | Software development, IT project management, data analysis. |
| Competencies Addressed | - Design, develop, and implement technological solutions according to real user needs. - Analyze requirements and propose software solutions applying engineering best practices. - Manage software development projects considering time, resources, and quality. - Integrate data analysis tools to support decision-making. |

| Final Report Contents |  |
| --- | --- |
| 1. Project Relevance | Diabetes affects thousands of people in Chile, where lifestyle and diet make proper glucose control challenging. Many existing applications depend solely on sensors, excluding users who do not have them, and they often fail to provide clear guidance during critical situations. We chose this topic because it combines a socially relevant problem with a technological challenge aligned with my field of study. The contribution of Gluco Guard is to offer an accessible tool that facilitates glucose self-monitoring and, through alerts and support from a trusted contact, improves the safety of people living with diabetes. Within the IT profession, this project represents the application of mobile technologies and data analysis in a high-impact domain such as digital health. |
| 2. Objectives | Develop an accessible, safe, and reliable application for glucose monitoring, applying Extreme Programming (XP) practices to ensure code quality, maintain flexibility to changes, and deliver iterative increments that continuously provide value to the user. Specific Objectives: - Develop a simple and reliable glucose logging system. - Implement immediate alerts for critical situations. - Enable the participation of a support contact. - Design a graphical visualization and history system for glucose records. - Include educational content and practical health guidelines. - Ensure secure user access and data management. |
| 3. Methodology | The Gluco Guard project was developed using the agile methodology Extreme Programming (XP), selected for its focus on continuous value delivery, code quality, and adaptability to change. This methodology emphasizes constant feedback, effective communication within the team, and continuous improvement in every iteration. XP promotes simplicity in design, incremental development, and early error correction, reducing risk and increasing user satisfaction. This involved: - Short iterations with functional prototype deliveries. - Continuous feedback from users and instructors. - Continuous integration between frontend and backend. - Ongoing testing to ensure quality. - Prioritization of user stories in a dynamic backlog aligned with the project’s epics. In this way, the project focuses not only on software creation but also on continuous adaptation to context and early validation of value for the end user. |
| 4. Development | Stages and Activities Completed - Requirement gathering and backlog definition. - Configuration of repositories, Firebase, and development environment. - Creation and validation of mockups. - Backend implementation with Node.js. - Frontend implementation with React. - Development of the glucose logging module. - Integration of the graphical history visualization system. - Testing, adjustments, and improvements. - Documentation and consolidation of evidence. Facilitators - Good initial organization of the backlog. - Efficient use of Jira and GitHub for project tracking. - Availability of Firebase APIs and documentation. - Collaborative work and constant communication. Difficulties - Initial integration challenges between frontend and Firebase due to advanced configurations. - Need to adjust backend priorities to avoid blocking frontend progress. - Additional time required to establish the graphical structure. Adjustments Made - Reprioritization of backend tasks to enable earlier frontend testing. - Splitting large tasks into smaller subtasks to speed up iterations. - Additional technical sessions to resolve integration issues. |
| 5. Evidence | The main evidence of the project includes: - Screenshots of the complete Jira backlog with stories, epics, and tasks. - Records of the developed sprints. - Mockups of the application design. - First functional integrated prototype (backend + frontend). - Screenshots of glucose graph visualization. - Retrospective documents. - GitHub repository with updated code. - Screenshots of alerts and functional screens. |
| 6. Professional Interests and Projections | The APT Project allowed me to confirm that my main interest lies in developing applications with social impact, particularly in digital health. Throughout the project, I strengthened my skills in frontend, backend, APIs, user experience, and data analysis, reinforcing my motivation to continue in this field. My professional interests remain the same as at the beginning, but now I have a clearer vision of the types of projects I want to pursue. After this project, I would like to continue deepening in: - Mobile and web development - Health-oriented UX/UI - API integration and cloud services - Technological solutions for well-being and self-care I see myself working in software development teams, especially on digital projects aimed at improving people’s quality of life. |